2/11/2025

2/17/2025 5 pm PST

Daily standup except 2/14

5 pm PST/7 pm CST/8 pm EST

Join whenever you can

Replicate folder structure in Google drive

Next steps:

Architecture qualities - Jerzy

Architecture diagrams tools and/or format – Abishek

Justify cost, break even analysis, including LLM model cost - Abishek

Guardrail - ADR by Jerzy

Data pipeline - Christina

Sample prompt and outputs from the AI grader – ask Somland

AI component in the diagram – Preeti

2/10/2025

Review:

- Business model - Christina

- Architecture diagram - Jerzy

- Technology Research: Guardrails - Preeti

Data pipeline - need more research

Choose valid answers only

Or both right and wrong answers [after they are properly ranked while training the model]

Combine architecture submission and grade and feedback

Discuss further

What data to put into data pipeline (like expert answers [+], vetted and grated candidate answers [+/-], industry references [Tech Radar], etc.)

Info for Vector store

https://youtu.be/NEreO2zlXDk?si=MlG0i3G60wZaybft

https://youtu.be/dN0lsF2cvm4?si=WJOKAW7Mw7Zm0DGN

Next steps:

Architecture qualities - Jerzy

Architecture diagrams tools and/or format – Abishek

Guardrail - ADR by Jerzy

Data pipeline - Christina

Sample prompt and outputs from the AI grader

2/9/2025

Preeti and Christina

- evals/guardrails + observability - Preeti

- Structure outputs + building agents - Christina

ADRs Samples

Head First Software Architecture - Neal Ford

Chapter 3 for instructions

Chapter 12 for an example

Preeti traveling on Feb 13, 14

2/7/2025

The problem:

how to scale the architecture to accommodate the growth projection

Three architecture diagrams on page 25, 26, 27

Preeti and Christina: focus on 27

Jerzy, Abhishek, Somenath: 26

Iteration 1

Monday 2/10/25 5pm PT/7pm CT/ 8pm ET - meeting invite sent

https://app.diagrams.net/

2/5/2025

Attendants

zhong.christina@gmail.com

jerzy.bilchuk@gmail.com  [Jersey]

somva14@gmail.com

preetiagarwal26@gmail.com

abansal1085@gmail.com

Github repo

https://github.com/christinazcode/aiarchies

Public - visible to everyone

Timeline

Submit by 2/19/25

Solution

End to end solution

Suggest a diagram

Explain pros and cons of the design

Clear data flow

Criteria

Check out the previous winners

https://github.com/TheKataLog

Somen’s submission

https://github.com/TheKataLog/Pentagram2021

Next steps

Share github account

https://github.com/preetiagarwal26 - invite sent

Setup next meeting for 6 PM PT/9PM ET on Friday Feb 7 - Done